## Slide 1: SCARLET BIRDS CONSULTING
SWEET KAROLINE’S CAKES
Andrew Froehlich Kevin Jones Cameron Little Jayna Winchester

## Slide 2: OVERVIEW
Feasibility Analysis
  Identify important risks associated with the project
System Requirements
Use Cases
Trace Matrix of Requirements and Use Cases
Initial architecture considerations
  Design Viewpoint
  Realization Viewpoint
Risk Analysis
Gantt Chart
Prototypes
  represent the data needs and process flows of the “To-be” business process

## Slide 3: FEASIBILITY ANALYSIS
Technical
Familiarity with Function Area: Low Risk
Familiarity with Technology: Low Risk
Project size: Small
Compatibility: The system will be held within the a cloud service therefore it will be compatible with the businesses current technology as it will not require any additional equipment or interrupt any current business processes or systems.
Organizational
Project Champion(s): Dr. Barker
Senior Management: Karoline Gardner
Users: Karoline Gardner and Customers
Strategic Alignment: The users for the scheduling system will be both the business and the customers. This is strategically aligned with the business because the system is only automating the current business processes.
Economic
Karoline hourly pay: $25
Average Cost per cake: $50
Average hour per cake: 5 hour per cake.
Cakes per month: 4
Cakes per year: 48
Current Revenue from current system: $2400 from 48 $50 cakes a year.

## Slide 4: FEASIBILITY ANALYSIS
Revenue
$600 from lacking an accounting system
1300 from lacking a customer database
$1300 from having a less efficient scheduling system
$1200 from the current ordering system
$200 from lacking an inventory tracking system.
This totals a $4600 loss. By implementing the system Sweet Karoline's Cakes will be able to regain that $4600, added to her $2400 totaling in $7000 a year.
Costs
CMS is WordPress
PayPal: $35/month + $25 card reader
Developmental labor is $9616.95 but not in further calculations as it is volunteered.
Estimated 3% inflation rate.

## Slide 5: REQUIREMENTS
ID: 1 | The system will have online scheduling.
ID: 2 | The system will have online ordering.
ID: 3 | The system will have delivery options.
ID: 4 | The system will calculate order total and display it.
ID: 5 | The system will have login options.
ID: 6 | The system will be usable from a mobile device.
ID: 7 | The system will store customer contact information
ID: 8 | The system will store order history
ID: 9 | The system will have a customer database created in MySQL
ID: 10 | The system will take its customer data from the order form
ID: 11 | The system will have a normalized database
ID: 12 | The system will be free of insertion, update, and delete anomalies
ID: 13 | The system will have an invoicing tool
ID: 14 | The system will have payroll summary
ID: 15 | The system will have a labor distribution report tool
ID: 16 | The system will have job cost report
ID: 17 | The system will have a tax report tool
ID: 18 | The system will be automatically updated
ID: 19 | The system will have inventory tracking
ID: 20 | The system will be connected to a customer database
ID: 21 | The system will have a catalog of products
ID: 22 | The system will be connected to a payment system
These are the requirements that describe the systems behavior and properties

## Slide 6: USE CASES
ID: 1 | Schedule Order | Customer | Select a date and time to schedule the order.
ID: 2 | Check Orders Due | Owner | Look at the schedule and determine when orders are due.
ID: 3 | Check Available Dates | Customer | Look at the schedule to determine what dates and times are available for cake request.
ID: 4 | Block Dates | Owner | Block off dates that are not available for delivery or pickup.
ID: 5 | Create Order | Customer | Create an order when online form is completed.
ID: 6 | Update Order | Client | Update an order in the database and record all changes.
ID: 7 | Delete Order | Client | Delete an order when a customer cancels.
ID: 8 | Input Contact Information | Customer | Customer inputs contact information.
ID: 9 | Select Base Cake Design | Customer | Customer will select a base cake shape, flavor, and icing from a drop-down list.
ID: 10 | Process Payment | Customer | Pay through the integrated payment system.
ID: 11 | Display Payment | Customer | Show order cost and (if applicable) 25% down payment after all order details have been entered.
ID: 12 | Query the Database | Client | Karoline queries the database for specific information.
Use cases are a description of an interaction between an actor and the system. These are written to express what a system should do. These describe what the system behaviors are from the outside, in the form of observable results

## Slide 7: USE CASES
ID: 13 | Record Revenue | Client | Record and review revenue from cake sales
ID: 14 | Categorize Costs | Client | Categorize operational and non-operational costs.
ID: 15 | Create Invoices | Client | Create invoices for each order and assign them to customers.
ID: 16 | Create Financial Report | Client | The owner will be able to create a financial report from information stored in an accounting system.
ID: 17 | Create Balance Sheet | Client | Create a balance sheet based on costs and profits.
ID: 18 | Track Profits | Client | Track profits and losses.
ID: 19 | Manage Expenses | Client | Manage expenses and pay bills.
ID: 20 | Track Inventory | Karoline | Track the current level of supplies and what needs to be replenished.
ID: 21 | Update Inventory | Client | Update inventory list when an item is used or replenished.
ID: 22 | Create Newsletter Recipient List | Karoline | Query for customer information for specialized promotions and newsletters to find customer trends.
ID: 23 | Update Newsletter | Karoline | Update the newsletters content with CRM
ID: 24 | Save Time | Karoline | Knowing what she has ahead of time using inventory software.
ID: 25 | Track Logistics | Karoline | Track shipping goods over the internet.
ID: 26 | Display Products | Karoline | Karoline's website will have a catalog of her previous work.

## Slide 8: TRACE MATRIX
 | REQ ID: 1 | REQ ID: 2 | REQ ID: 3 | REQ ID: 4 | REQ ID: 5 | REQ ID: 6 | REQ ID: 7 | REQ ID: 8 | REQ ID: 9 | REQ ID:10 | REQ ID:11 | REQ ID:12 | REQ ID:13 | REQ ID:14 | REQ ID:15 | REQ ID:16 | REQ ID:17 | REQ ID:18 | REQ ID:19 | REQ ID:20 | REQ ID:21 | REQ ID:22
ID: 1 Schedule Order | x |  | x |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ID: 2 Check Orders Due | x | x |  |  |  | x |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ID: 3 Check Available Dates | x |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ID: 4 Block Date | x |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ID: 5 Create Order |  | x |  |  |  | x |  |  |  | x |  | x |  |  |  |  |  |  | x |  | x | x
ID: 6 Update Order |  | x |  |  |  | x |  |  |  | x |  | x |  |  |  |  |  |  | x |  |  | x
ID: 7 Delete Order |  | x |  |  |  | x |  |  |  | x |  | x |  |  |  |  |  |  | x |  |  | x
ID: 8 Input Contact Information |  | x |  |  | x | x | x | x | x | x | x |  | x |  |  |  |  |  |  |  |  | 
ID: 9 Select Base Cake |  | x |  |  |  | x |  |  |  | x |  |  | x |  |  |  |  |  |  |  | x | 
ID: 10 Processing Payment |  | x |  |  | x | x | x |  |  | x |  |  | x |  |  |  |  |  |  |  |  | x
ID: 11 Display Payment |  | x |  | x |  | x | x |  |  | x | x |  | x |  |  |  |  |  |  |  |  | x
ID: 12 Query the Database |  |  |  |  |  |  | x | x | x |  | x | x | x |  |  | x | x |  |  | x |  | x
ID: 13 Record Revenue |  |  |  |  |  |  |  | x | x |  | x |  | x | x |  | x | x |  |  |  |  | x
ID: 14 Categorize Costs |  |  |  | x |  |  |  | x | x |  | x |  | x |  |  | x | x |  |  |  |  | x
ID: 15 Create Invoices |  |  |  | x |  |  |  | x |  | x | x |  | x |  |  | x | x |  |  |  |  | x
ID: 16 Create Financial Report |  |  |  |  |  |  |  | x | x | x | x |  | x |  | x | x | x |  |  |  |  | x
ID: 17 Create Balance Sheet |  |  |  |  |  |  |  | x |  | x | x |  | x |  | x | x | x |  |  |  |  | x
ID: 18 Track Profits |  |  |  |  |  |  |  | x |  | x |  |  | x | x |  | x | x |  |  |  |  | x
ID: 19 Manage Expenses |  |  |  |  |  |  |  | x |  | x |  |  | x | x |  |  |  |  |  |  |  | 
ID: 20 Track Inventory |  |  |  |  |  |  |  | x |  | x |  |  | x | x |  |  |  |  | x |  |  | 
ID: 21 Update Inventory |  |  |  |  |  |  |  | x |  |  |  |  | x |  |  |  |  | x | x |  |  | 
ID: 22 Create Newsletter Recipient List |  |  |  |  |  |  | x | x |  |  |  |  |  |  |  |  |  |  |  | x |  | 
ID: 23 Update Newsletter |  |  |  |  |  | x | x | x |  |  |  |  |  |  |  |  |  |  |  | x |  | 
ID: 24 Save Time |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ID: 25 Track Logistics |  |  |  |  | x |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  | 
ID: 26 Display Products |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  | 
A trace matrix is used to display how Use Cases satisfy the Requirements of the system

## Slide 9: DESIGN VIEW POINT
Website
Customer Side focused this what they see
Ordering and Payment Process using external payment processing
Find schedule dates with the Central PC
Accessible from web and mobile devices
Central PC
Back office focused
Connected to Cloud Database like Amazon Web Services to house Customer information. That will also be compatible with Accounting and Inventory Software that continuously updates.
Database & Cloud
Customer and back office focused.
Price and costs to maintain is the biggest determinant of choosing a database
Security and storage backup features need to be powerful
Access to use from a virtual environment to capitalize on outsourcing resources
Website
Central Back Office PC
Database
Cloud

## Slide 10: REALIZATION VIEW POINT
Server Side
Safeguarding of sensitive information and proper backup features
Communicates with back office computer to store and retrieve information with WordPress
Back Office Applications
Accounting & inventory software compatibility with cloud storage
Ability to update database and media content with through the central PC
Track external and internal logistic information
Website
Ability to present useful information from cloud to back office and the customer
Reliable speeds and performance to eliminate any potential processing issues
Back Office Applications
Website
Server & Database
End User

## Slide 11: RISK ANALYSIS
Use Case | Risk | Criteria
Schedule Order | High | Customer Facing, Payment Oriented, Security
Check Available Dates |  | 
Create Order |  | 
Input Contact Information |  | 
Select Base Cake Design |  | 
Process Payment |  | 
Display Payment |  | 
Architecture - Database |  | 
Architecture - Server |  | 
HIGH RISK ITEMS

## Slide 12: GANTT CHART
List the tasks within the project, who they are assigned to, when they are planned to be completed and percentage of completion. This is used to display work-breakdown and the project scope.

## Slide 13: PROTOTYPES

## Slide 14: PROTOTYPES

## Slide 15: PROTOTYPES

## Slide 16: PROTOTYPES

## Slide 17: Closing Summary
After the transition to an e-commerce set-up, Sweet Karoline’s Cakes, is projected to increase revenue based on the added efficiency of the systems.
Technical and Organizational Feasibility
  Automatic scheduling process through online calendar
  Automated ordering process through the website through PayPal services
Economic Feasibility analysis
  Return on investment is expected to be around 334%
    Breaking even in the first year
Use cases with the highest risk involved
  Customer-facing side information (Website, ordering and payment forms, newsletters, blog)
  Payment Methods through e-payments or credit cards on the website
  Order Scheduling because of potential conflicts in due dates

## Slide 18: Closing Summary
Initial Architectural design considerations
    A basic E-commerce website set-up
    User friendliness
    Synchronization between back office Customer Management Software and Cloud storage
Prototypes
    The Order Form - Customers input information and decide upon the custom or premade selection of cakes. They can choose basics of the cake or go custom.
    Schedule Form - A calendar that lists the days that are available for products
    Payment Form - Input card information or choose to use e-payment options (PayPal)
    Customer Database - Stores information into the cloud once input through the back-office
    Newsletter Form - Creates new newsletters to be sent to customers we have emails from
    Accounting Dashboard - Check and print income, expenses, accounts receivable and payables reports
    Inventory Dashboard - Input stock and print the sheet off for inventory purposes.